Iteration Plan

Project Name: HHHNA App

Team Name: Prometheus Team No. 6305

Client: Maya Teague

Team Members

Member 1: Exahel Castaneda

Member 2: Lawson Crutcher

Member 3: Jeremiah Ochieng

Member 4: Mark Volovoi

Table of Contents

Purpose	2

Instructions	3

User Story Format	3

Global Setup & Infrastructure	3

Feature 1	4

User Story 1	5

User Story 2	7

User Story 3	8

User Story 4	10

User Story 5	12

Feature 2	14

User Story 1	15

User Story 2	16

User Story 3	17

Feature 3	19

User Story 1	20

User Story 2	21

User Story 3	22

Feature 4	23

User Story 1	24

User Story 2	25

User Story 3	28

Feature 5	30

User Story 1	31

User Story 2	32

Feature 6	33

User Story 1	34

Feature 7	36

User Story 1	36

User Story 2	36

Feature 8	36

User Story 1	36

User Story 2	36

Additional Feature Template	36

Final Team Check	36

# Purpose

Use this plan before full implementation begins. The goal is to demonstrate that your team can take the features you have designed and decompose them into concrete, verifiable engineering work. The plan should describe what must be built; detailed code-level implementation planning can occur later with your development tools.

# Instructions

Begin with the major features already identified through requirements, user research, prototyping, and design.

Break each feature into one or more user stories written from the user's perspective. Each user story must begin on a new page and appear on its own page; do not place multiple user stories on the same page.

For each user story, identify the engineering tasks needed to implement it. Use only the component/concern rows that apply.

Write acceptance criteria that describe observable conditions that must be true for the user story to be considered complete.

Identify important dependencies when work must occur in a particular order.

Complete the Global Setup & Infrastructure section for shared work that is not naturally part of one user story.

Do not estimate hours. Focus on scope, decomposition, dependencies, and verification.

# User Story Format

As a [type of user], I want to [do something], so that [I receive some benefit].

Example: As a volunteer, I want to register for a shift so that I can participate in an event.

PAGE REQUIREMENT: Each user story must be placed on its own page. Start a new page before every user story.

# Global Setup & Infrastructure

List shared technical work that must be completed before or alongside feature development. Add, remove, or rename categories as appropriate for your project.

| Component / Concern | Task Description | Dependencies / Notes |
| --- | --- | --- |
| Project Management | Set up and organize the GitHub repository/project board | None |
| Frontend | Initialize the React Native application and configure the main navigation structure. Set up the initial screens needed for future development. | Repository setup |
| Backend | Set up the selected backend solution (either Strapi or Payload). Establish the basic structure for admin-managed content (events, resources, alerts, etc) | Decide between Strapi or Payload during the development process |
| Database | Configure either Firebase or Supabase for application of data storage and user authentication. Establish the data structure that should be used for users, roles, calendar events, resources, etc. | Decide between Firebase or Supabase and backend requirements. |
| Testing / Quality | Utilize Expo Go, an android emulator, and an IOS emulator to test cross-platform compatibility of application. Establish basic testing for frontend, backend, and authentication tests as development progresses. | Frontend and backend foundations |
| CI/CD | Set up GitHub actions to automatically run tests and build checks when code is pushed, or a pull request is opened. Configure Expo deployment later in development if needed. | GitHub repository, testing setup, and Expo configuration |
| External Data/APIs | Investigate and establish access to 9mile and other public data sources needed for neighborhood information. Determine how to retrieve the data and its availability, as well as costs and limitations. | API availability |

### Global Acceptance Criteria

A team member can clone the repository and follow documentation to run the application and emulators

The React Native application successfully launches through Expo

The selected backend can communicate with the selected database service

Basic user authentication and admin roles can be supported

Team members can implement features without redoing the project structure

Required external data sources data services have been connected or documented as an unresolved dependency

The repository contains a clear setup guide and development instructions.

# Feature 1

Feature Name: Account Creation

Feature Description: Account creation where users can create an account that allows them to access certain features of reporting and calendar events. Registered users should be able to securely log in and out as well. Accounts should require name, email, passwords, and phone number to specify someone, and accounts should be able to be retrieved if username or password is lost by using email or phone number. Administrators should have the ability to grant and revoke administrative privileges for designated users through a secure authorization process. The initial administrator account and the process for assigning new administrators should be established with the client.

Feature Owner(s), if known: User and Admin

## User Story 1

As a user or admin, I want to create an account using my personal information, so that I can access features that require a registered account.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create an account registration form that allows users to enter their name, email address, phone number, and password. Display input validation errors and registration confirmation messages. | Backend registration API, authentication system, form validation |
| Backend / Business Logic | Develop server-side logic to process account registration requests, validate user information, check for existing accounts, securely hash passwords, and create new user accounts. Implement account verification through email or phone. | Database, authentication service, email/SMS verification service |
| Database / Data | Create a user account table to store user IDs, names, email addresses, phone numbers, password hashes, account verification status, and account creation dates. Ensure that account emails are unique. | Database system, backend registration logic, authentication system |
| Security / Privacy | Implement secure password hashing, input validations, HTTPS communication, and protection against automated account creation. Securely handle personal information and ensure passwords are never stored in plain text. | Authentication system, backend validation, password hashing library, HTTPS configuration |
| Testing / Verification | Verify that users can successfully register with valid information. Test missing or invalid inputs, duplicate accounts, password requirements, account verification, and failed registration requests. Ensure passwords are securely stored. | Registration interface, backend API, test database, email/SMS verification service |
| Other | Integrate an email or SMS verification service to confirm account ownership. Establish password requirements and provide users with registration instructions and confirmation messages. | Email/SMS provider, authentication service, client requirements |

### Acceptance Criteria

New users are able to be created when the app is opened

Passwords, email, and phone numbers are safely collected and secured

Duplicate accounts cannot be made

Important dependencies: Authentication service, email/SMS verification service

## User Story 2

As a user, I want to securely log in and log out of my account, so that I can access account-restricted features and protect my personal information.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create a login interface where users can enter their email and password. Provide login/logout buttons, display authentication errors, and redirect users to the appropriate page after successful | Account registration system, backend authentication API, application navigation |
| Backend / Business Logic | Develop server-side logic to authenticate users by verifying their login credentials. Manage user sessions, handle logout requests, and determine access permissions based on account roles. | Authentication service, user database, session management system |
| Database / Data | Retrieve existing user account information to verify login credentials and identify account roles. Store session information if required by the chosen authentication method. | User account database from User Story 1, authentication system |
| Security / Privacy | Implement secure authentication, session expiration, login rate limiting, and protection against unauthorized access. Ensure passwords are never exposed, and sessions are properly invalidated during logout. | Password hashing system, authentication service, HTTPS, session management |
| Testing / Verification | Verify successful login and logout functionality. Test incorrect credentials, unverified accounts, expired sessions, repeated failed login attempts, and unauthorized access to restricted features. | Login interface, backend authentication API, test user accounts, session management |
| Other | Integrate authentication with other application features so that users can access account-restricted functionality, such as submitting blight reports and participating in calendar events. | Integrate user specific features such as calendar events and blight repoirt. Application navigation role-based access control |

### Acceptance Criteria

Users can log in and out of their account using their email and password

No one can login into someone else’s account on accident

Account specific information is saved whenever the user logs out and is viewable upon logging back in

Important dependencies: User story 1

## User Story 3

As a user, I want to recover access to my account using my verified email address or phone number, so that I can regain access if I forget my login credentials.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create an account recovery interface where users can request a password reset using their registered email address or phone number. Allow users to enter a verification code or follow a recovery link and create a new password | Existing login interface, backend recovery API, email/SMS verification service |
| Backend / Business Logic | Develop server-side logic to process recovery requests, generate and validate temporary recovery tokens or codes, verify account ownership, and securely update passwords. Ensure recovery tokens expire after a specified | Authentication system, user database, email/SMS service, password hashing library |
| Database / Data | Retrieve user accounts using their registered email addresses or phone numbers. Securely store temporary recovery token hashes, expiration timestamps, and recovery request information when necessary. Update the user's password hash after successful recovery | User account database, backend recovery logic, authentication system |
| Security / Privacy | Implement secure, single-use recovery tokens or verification codes with expiration times. Limit recovery attempts, prevent account enumeration, and ensure recovery information is sent only to verified contact methods. Consider invalidating existing sessions after a password reset. | Authentication system, secure token generation, email/SMS verification, session management |
| Testing / Verification | Verify that users can successfully recover their accounts through verified email or phone numbers. Test expired or invalid recovery codes, incorrect contact information, repeated recovery attempts, and successful password updates. Confirm that used recovery tokens can't be reused. | Recovery interface, backend recovery API, test accounts, email/SMS service, test database |
| Other | Integrate an email or SMS service to deliver account recovery instructions. Provide clear recovery confirmation messages and a way for users to return to the login page after successfully resetting their passwords. | Email/SMS provider, login interface, authentication service |

### Acceptance Criteria

Users are able to recover accounts through their choice of email or phone number

Account recovery is secure and only sends to submitting email or phone number

Recovery messages are temporary and will expire if not used to ensure security

Important dependencies: User Story 1

## User Story 4

As an admin, I want to grant and revoke administrative privileges for designated users and allow for admins to temporarily or permanently ban rule breaking accounts, so that I can manage who has access to administrative functionality and that all rules of the app are followed.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create an Admin account management interface where authorized administrators can search for existing users, view their current roles, and grant or revoke administrative privileges. Allow for accounts to be disabled as well. Include confirmation messages for any changes | Admin Dashboard, user account system, backend role management API |
| Backend / Business Logic | Develop server-side logic to assign, update, and revoke administrative privileges. As well as disabling permanent or temporary user accounts. Verify that only authorized admins can modify other accounts and ensure permissions of changes to take effect across the application. | Authentication system, user database, role-based access control, user account status, Admin dashboard. |
| Database / Data | Store user roles and administrative permissions within the existing user database or separate role table. Record administrative role changes, including the administrator responsible and the date of modification. | User account database, backend role management logic, administrative activity logs, account status |
| Security / Privacy | Implement role-based access control to restrict privilege management to authorized administrators. Prevent users from assigning administrative privileges. Protect against unauthorized role changes and ensure that the application has always at least one authorized admin. | Authentication system, Admin roles, backend authorization, secure session management |
| Testing / Verification | Verify that authorized admins can successfully grant and revoke admin privileges or the ability to disable an account. Test that regular users can't access such features. Confirm that roles changes and account status are reflected across the app and that unauthorized requests are rejected. | Admin management interface, backend API, test Admin/user accounts, role-based access control |
| Other | Establish a secure process for creating the initial administrator account and determining who has permission to assign additional administrators. Integrate privileges management into the centralized Admin dashboard. | Client approval, initial admin setup, Admin dashboard, organizational access policies |

### Acceptance Criteria

Accounts can be made into admin ones with secure confirmation

Accounts can be banned or temporarily disabled

Any changes to accounts are saved in admin activity logs

Only Admin have access to this feature

Important dependencies: User story 1, admin dashboard

## User Story 5

As a user, I want to view and update my account information so that I can keep my personal information accurate and maintain control over my account.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create an account profile page where users can view and edit their personal information such as name, email, address, phone number, and password. Provide options to save changes and display confirmation or error messages | Account registration system, authentication system, backend account management API |
| Backend / Business Logic | Develop server-side logic to retrieve and update account information. Validate changes, check for duplicate emails or phone numbers, and securely process password updates. Require verification when changing sensitive account info. | User database authentication system, account verification service |
| Database / Data | Retrieve and update existing user account records, including names, emails, phone numbers, password hashes, and verification status. Record when account information was last updated | Existing user database, backend account management API |
| Security / Privacy | Ensure users can only view and modify their own account information. Require password confirmation or reauthentication for sensitive changes. Protect personal info and verify new email addresses or phone numbers before updating. Never display existing passwords. | Authentication system, authorization controls, password hashing, email/SMS verification |
| Testing / Verification | Verify that users can view and successfully update their account information. Test invalid inputs, duplicate email addresses, incorrect password confirmation, verification failures, and unauthorized attempts to access or modify another user's account. | Account profile interface, backend API, authentication system, test user accounts |
| Other | Integrate account management with the application's navigation so authenticated users can access their profiles. Considers adding account deletion functionality and displaying account creation dates. | Application navigation, authentication system, client requirements |

### Acceptance Criteria

A clear display that shows the users information

User’s password is not displayed

Changes to user information is displayed immediately and saves even after logging out

Accessible through app’s main navigation

Important dependencies: App navigation, User story 1

# Feature 2

Feature Name: Blight Reporting tool

Feature Description: Allow residents to report illegal dumping, vacant lots, or environmental concerns with geotagged images. Reports should include images and descriptions which should then be taken by Admins to be able to report to the appropriate authorities. Reports should be able to be view by other users and resolved by Admins.

Feature Owner(s), if known: Users and Admins

## User Story 1

As a user, I want to report blighting, so that other users are aware of potential hazards in the neighborhood.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Build a reporting interface in a form where users can select the blight type, enter a description, and attach one or more images and provide/geotag the location. User should be asked if they would like to make any changes before submitting form to ensure no mistakes. | User authentication user accounts; backend reporting API; image-upload service; location/map service; report status; |
| Backend / Business Logic | Implement server-side logic required for report: submitting & retrieving, Associate reports with users | Database: authentication/authorization; image storage; front end form of the report; geolocation/map integration |
| Database / Data | Create data models/tables for blight reports. Reports would include an id, user_id, category, description, latitude, longitude, address/location, created_at, updated_at, status (resolved or unresolved. Images should be stored with an associated ID. | Backend API/data model; user database; image-storage; status workflow |
| Security / Privacy | Require authentication for submitting reports. Validate and sanitize descriptions and other user inputs. Restrict uploaded files by type and size and verify that uploads are valid images. | Authentication system; backend validation; image-storage configuration; database permissions |
| Testing / Verification | Workflow: create a report, upload, image & description, attach a location. | Frontend and backend implementation; test database/environment; authentication; location service |
| Other | Implement mapping/geolocation, image storage. Don't allow duplicates of the same blight. | Map/geolocation provider; image hosting/storage. Be able to resolve blights that share the same description & location. |

### Acceptance Criteria

Clear and easy to understand UI for the form

Description & image upload part of form

Report has an associated creation and edited status; resolved or unresolved status

Report has an associated location

- Important Dependencies: authentication system

## User Story 2

As a user, I want to view active blight reports so that I know what hazards are near me.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Build a public report view where users can see submitted reports, their locations, images, descriptions, and the status of each (under review, reported, resolved). Allow users to identify reports near their location. | Backend report API, report data, image storage, location/map service |
| Backend / Business Logic | Server-side logic for retrieving reports from database and returning the information needed by the frontend. Support filtering reports based on status and location | Database/report table, frontend requirements, location data |
| Database / Data | Table for blight reports that can be pulled for display. Reports should contain fields such as report ID, category, user ID, description, location/coordinates, image references, status, and date reported. | Existing report submission system, backend API, image storage |
| Security / Privacy | Ensure users can only access information intended to be publicly visible. Do not expose private user/account information. Validate location and report data before displaying it. | Authentication/user system, backend API, database permissions |
| Testing / Verification | Verify that active reports are correctly retrieved and displayed with the proper image, description, location, category, and status. Test cases where there are no active reports; reports have missing images, or backend failures. Verify that resolved reports are excluded. | Completed frontend, backend, API, database/test data |
| Other | Integrate a map/geolocation service so users can see where reports are located and potentially identify reports near their current location. Filter by category, distance, or status | Geolocation permissions, map service/API, stored latitude/longitude |

### Acceptance Criteria

Being able to view unresolved blights including image, description, status, and location

No leakage of sensitive information such as location

Filtering for blights by category, distance, or status

- Important Dependencies: Authentication system & User story 1 (report submission)

## User Story 3

As an admin, I want to be able to edit blight reports so that I can update the community on blight changes, remove resolved hazards, and moderate reports.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Build an Admin report dashboard where Admins can select existing blight reports, edit report information, update report status such as marking reports as resolved, and remove/moderate inappropriate reports. | Admin authentication/roles. Backend API, existing blight reports |
| Backend / Business Logic | Create server-side logic for Admins to update report information and edit: mark reports as resolved, edit status, moderate/remove reports. Verify that only authorized Admins can perform these actions. Logic updates database when reports are removed. | Database, Admin authentication/authorization, existing report API |
| Database / Data | Allow existing blight report records to be updated with changes such as status, description, resolution information, and last-updated data. Optionally maintain a history of admin changes | Blight report table, backend update logic |
| Security / Privacy | Restrict report editing, status changes, and moderation actions to authorized Admin accounts. Validate and sanitize edited information before saving changes to the database. | Authentication system, Admin role/permissions, Backend API |
| Testing / Verification | Verify that Admins can successfully edit reports, update statuses, mark reports as resolved, and moderate reports. Verify that regular users can't access Admin editing functionality. Test invalid edits and failed updates. | Frontend Admin interface. Backend API, test Admin/user accounts, test report data |
| Other | Add status tracking and potentially an Admin activity/history log so changes to reports can be tracked (add associated Admin ID to changes). Resolved reports should be removed from the active report view without necessarily being deleted from the database. | Report status system, Admin management system. Active report view. |

### Acceptance Criteria

Admin editing abilities on existing reports

Admin can resolve reports

Restrict editing, resolution, and admin dashboard to admins only.

Database updates when reports are resolved and deleted reports are saved in an admin log for call backs

User end report view is updated whenever report edits are made by admin

- Important Dependencies: Admin dashboard, admin authentication/role, User story 1 (report submission

# Feature 3

Feature Name: Calendar

Feature Description: Allow admins to manage and add events to a calendar that is shared with all users. The calendar contains upcoming events related to workforce development, financial literacy, wellness, civic meetings, and other community activities. Users can view and filter these events, as well as setting reminders for events of personal interest.

Feature Owner(s), if known: Users and Admins

## User Story 1

As a user, I want to view and filter community events on a calendar so that I can stay informed about events that may interest me.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create an events tab. Add a calendar that displays the current month and allows users to navigate between months. Within the month, there should be indicated days containing events. When a user clicks on a day, the events schedule for that day should be displayed and their details should be revealed. Filters should also be added for community event types specified by the client. | Calendar navigation and view |
| Backend / Business Logic | Retrieve events for the selected month and day, with support for the feature of filtering events by event type on the calendar. | Community event data model |
| Database / Data | Store each event’s title, description, date, start time, end time, and event type. Events should be query via date and type. | Database setup |
| Security / Privacy | Ensure users cannot modify globally in any way. | Accurate separation of account type |
| Testing / Verification | Test that events appear on the correct dates, that multiple events can be on the same day and appear, that monthly navigation of the calendar is up to standard, and that event filters display correct events of the according types requested. | Proper frontend and backend retrieval |
| Other | Calendar should be readable, aesthetically pleasing, and all its features should remain consistent regardless of device. | Calendar UI |

### Acceptance Criteria

A user can open the calendar and see the current month, along with all its days displayed.

A user can move between calendar months.

Days containing scheduled events are distinguished from days without events (initial idea through a dot mark)

Selecting a day displays all the events scheduled for that day

Event information involves title, description, start/end time, and event type.

A user can filter events by event type.

Clearing the filter displays all events.

Important dependencies: Event database, calendar UI, event retrieval, proper account handling

## User Story 2

As a user, I want to have the ability to set up a reminder for an upcoming event through the calendar so that I can remember when an event that interests me is.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Add an option on the event details for users to set or remove a reminder for a specific event. There should be a display of whether a reminder has already been set that the user can see. | Proper community event details UI through calendar UI |
| Backend / Business Logic | Create and remove reminders associated with the set event and logged-in user | Authentication of user and proper event retrieval |
| Database / Data | Store reminder information that links a user to an event. | User and community event data |
| Security / Privacy | Associate reminders with the authenticated user only. Make sure the reminder set by a user cannot be altered by another. | Authentication of user |
| Testing / Verification | Test creating and removing reminders, reminder ownership, and reminder connection to the correct event. | Proper reminder implementation |
| Other | Connect reminders to the application’s notification functionality when finalized | Push Notification feature |

### Acceptance Criteria

A user can set up a reminder for a future event. (MUST BE LOGGED-IN)

The application should display (preferably somewhere in the calendar details or even calendar itself) when a reminder has been successfully created

A user can’t create duplicate reminders for the same event.

A user can remove a reminder they previously created

The reminder corresponds to the correct calendar event.

Important dependencies: Authentication, proper community event details, UI, proper event data retrieval, push notification feature. Should be done after user story 1 of calendar feature.

## User Story 3

As an admin, I want to manage (add, edit, and remove) so that users can see accurate and up-to-date community events.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Provide admins with controls to add new events and edit or remove existing events. An event is created with a title, description, date, start time, end time, and event type. There should be a success or error message when an event is managed in any way by an admin. Changes should be shown if they are successful. | Calendar UI and authentication of admin role |
| Backend / Business Logic | There should be an implemented functionality for creating, editing, and removing calendar events. Validate that an event has all the criteria an event should have before a change is saved to the calendar. | Authentication of admin role and proper event model |
| Database / Data | Create, update and remove community events and associated contents (if needed: reminders, etc.) when admins make changes. | Community event database |
| Security / Privacy | Verify that the logged-in user is an admin before allowing and displaying event-management tools/actions. | User roles and authentication of admin role |
| Testing / Verification | Test creating, editing, and removing a community event as an admin. Confirm changes appear correctly from a normal user’s calendar view and verify that normal users can’t access admin event-management controls. | Admin functionality and finalized calendar UI |
| Other | Ensure the admin event-management interface is easy to understand and use for the staff mentioned by the client. | Admin interface (Developer Resources) |

### Acceptance Criteria

An authenticated admin can create an event. This event must require a title, description, date, start time, end time, and event type

A newly created event appears on the correct date in the user's calendar.

An admin can edit an existing event, and the updated information is displayed to users.

An admin can remove an event so that it is no longer displayed as an upcoming event. Associated reminders with that event should be removed.

A normal user can’t access admin event-management functionalities.

Incomplete event information during creation, deletion, or editing must be rejected with clear feedback (i.e. a message displaying that the event start time is missing)

Important dependencies: Authentication of admin role, admin roles/permissions, proper community event database, finalized calendar UI. This user story requires at least user story 1 to be finished, with user story 2 probably not being a pre-req.

# Feature 4

Feature Name: Housing Resources Portal

Feature Description: Allow users to access housing-related resources, including affordable housing, eviction prevention, rental assistance, and home ownership programs. Users can browse available housing resources based on their needs, select a specific program or listing, view the details of that program/listing, and have access to contact options and the ability to start inquiries.

Feature Owner(s), if known: Users and Admins

## User Story 1

As a user, I want to browse housing resources and view detailed program information, so that I can find housing assistance that fits my needs and understand how to access it.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create a housing resources tab that displays housing assistance categories, including affordable housing, eviction prevention, rental assistance, and homeownership. Allow users to select a category from the displayed housing categories and load another page with more information. | App navigation |
| Backend / Business Logic | Retrieve housing resources associated with the category selected by the user and retrieve information for that selected category. | Proper housing resource data model |
| Database / Data | Store housing resources, their categories, and the information needed for the page that displays further details. | Database setup |
| Security / Privacy | Ensure users can’t make changes to the overall categories they are shown. The only action the user can perform is looking at each housing resource and further producing a call or starting an inquiry. The user may also upload attachments. These permissions are tied to the user; no one else should be able to see them besides an admin. | Proper user and admin roles, authentication of user |
| Testing / Verification | Test that each category displays the proper information, and that users can navigate between the housing resources and further details page. | Frontend and proper resource retrieval |
| Other | Ensure the housing-resource interface and information are readable, and all its features/UI should remain consistent regardless of the mobile device. | Housing UI |

### Acceptance Criteria

A user can access the Housing Resources Portal

Tue portal includes resources for affordable housing, eviction prevention, rental assistance, and homeownership

A user can select a housing category and view more information for that specific category

Egib ility information, required materials (may require attachments), contact information, and a non-functional start inquiry button (before user story 2) are shown when available for that resource

A user can return from the detail view page back to the Housing Resources Portal

The interface is easy to understand and clearly communicates when no information is available for a selected resource.

Important dependencies: Housing resource database and UI, resource retrieval logic

## User Story 2

As a user, I want to start an inquiry about housing resources, so that I can request more information or assistance for a housing program I am interested in.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Make the start inquiry button functional on the housing resource details page. When the button is selected, it should load an inquiry form that allows the user to provide the required information and upload attachments if necessary. The user should be allowed to submit or cancel this inquiry. | Housing resource detail page (User story 1 must be completed beforehand) |
| Backend / Business Logic | Process the inquiry submitted by the user and associate it with the selected housing resource and the user who submitted it. Ensure that the required information is provided before allowing the inquiry to be submitted. | Proper housing resource data model and authentication of user |
| Database / Data | Store the inquiry, the user associated with it, the housing resource type, and any information or attachments submitted with it. | Database setup and inquiry data model |
| Security / Privacy | Ensure that inquiries and uploaded attachments are tied to the user. Other users should not be able to view another user’s inquiry. Admins should be able to access submitted inquiries. | Proper user and admin roles, authentication of user |
| Testing / Verification | Test successful inquiry submission, missing required information, attachment uploads, and whether the inquiry is associated with the user who submitted it and the housing resource type. Test that other normal users cannot access this inquiry in any way. | Inquiry logic, authentication, database management |
| Other | Ensure the inquiry form and attachment upload are readable and usable regardless of device | Housing UI |

### Acceptance Criteria

A user can start an inquiry from the housing resource detail page

The inquiry form is connected to the housing resource the user selected

The user can provide the required information for the inquiry.

The user can upload an attachment when attachments are required/allowed.

An inquiry cannot be submitted if required information is missing.

A successfully submitted inquiry is stored and associated with the correct user.

A user receives clear confirmation when the inquiry is submitted

Other users cannot view another user’s inquiry or uploaded attachments

An admin can access submitted inquiry information

Important dependencies: Housing resources detail page, user authentication, inquiry database/data model, file attachment handling, user and admin permissions, user story 1 being finished

## User Story 3

As an admin, I want to manage housing resources and manage submitted inquiries, so that users have accurate housing information and their inquiries can be properly accessed by the organization.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Provide admins with controls to add, edit, and remove housing resources and their information. Provide an admin view for accessing submitted housing inquiries and their associated information/attachments. | Admin interface and authentication |
| Backend / Business Logic | Allow admins to create, edit, and remove housing resources information. Retrieve submitted inquiries for admins and associate teach inquiry with the correct housing resource and user. | Proper admin role, housing resource and inquiry models |
| Database / Data | Add, edit, or remove housing resource data based on admin actions. Retrieve stored inquiries, their associated users, housing resources, and attachments when requested by an admin. | Housing resource and inquiry database setup |
| Security / Privacy | Verify that the logged-in user is an admin before allowing changes to housing resources or access to user submitted inquiries and attachments. Users that aren’t admins shouldn’t be able to access admin features. | Proper user and admin roles, authentication of user/admin |
| Testing / Verification | Test admin housing resources controls (add/edit/remove). Confirm that changes appear properly on the user's side. Test that admins can access submitted inquiries, and that users cannot access admin controls or other users’ inquiry information. | Admin functionality, housing portal, inquiry functionality |
| Other | Ensure the admin housing resource and inquiry interface are understandable and usable for foundation staff responsible for managing the information. | Admin UI |

### Acceptance Criteria

An admin can add a new housing resource.

An admin can edit the information of an existing housing resource.

An admin can remove a housing resource.

Changes made to housing resources are reflected in the Housing Resources Portal

An admin can view submitted housing inquiries.

An admin can view the housing resource associated with an inquiry, the information, and attachments when available

A user cannot access housing resources admin management controls

A user cannot access another user’s inquiry information or atttachments

The interface is easy to understand and communicates wether an admin’s action was successful.

Important dependencies: Authentication, admin permissions, housing resource database/UI, inquiry database, attachment handling.

# Feature 5

Feature Name: Push Notifications

Feature Description: Allow users to receive emergency alerts, health warnings, community announcements, and meeting reminders. Users can manage which notification categories they receive through their profile, while admins can send notifications to residents.

Feature Owner(s), if known: Users and admins

## User Story 1

As a user, I want to manage my notification preferences so that I can choose which community updates I receive.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Add notification settings to the profile page of a user. In these notification settings, there should be separate controls to turn on and off notifications for emergency alerts, health warnings, community announcements, and meeting reminders. It should be indicated in the UI whether each notification type is enabled. | Profile page UI and implementation, authentication of user |
| Backend / Business Logic | Retrieve and update logged-in user notification preferences. These preferences should be used when deciding which notifications should be sent to a user. | Authentication of user, notification service |
| Database / Data | Store notification preferences for each user, including health warnings, community announcements, and meeting reminders. | User database |
| Security / Privacy | Users should only be able to view and modify their own notification preferences. | Authentication of user and user permissions |
| Testing / Verification | Test turning on and off each notification category, saved preferences, and confirm that saved settings are consistent when the user revisits the profile page | Proper database and feature implementation |
| Other | Emergency alerts are always on. They cannot be toggled. | Notification requirements |

### Acceptance Criteria

A user can view their notification preferences from a profile page

The profile page displays emergency alerts, health warnings, community announcements, and meeting reminders.

A user can toggle each notification type, except for emergency alerts

Changes to notification preferences should be saved to the user’s account

Saved settings remain saved when the user leaves and returns to the profile page

Notifications are only sent based on the user’s set preferences, with the exclusion of emergency alerts.

Important dependencies: User authentication, profile page, user database, push-notification service

## User Story 2

As an admin, I want to create and send notifications by category, so that residents receive important information about the community.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Provide admins with the ability to create a notification, preferably through a readable interface they can access. Each notification required a title, message, and a notification type. | Admin authentication and dashboard |
| Backend / Business Logic | Create and send notifications to users based on the selected notification type and the user’s saved notification preferences | Notification functionality and user notification preferences (User story 1 must be complete) |
| Database / Data | Store sent notifications including title, message, notification category, time, and the name of the admin who created it. | Notification data model |
| Security / Privacy | Make sure only admins can create and send community events. | Authentication of admin and admin permissions |
| Testing / Verification | Test each notification type, receiving notifications based on user preference, missing notification information, and user attempt to access admin notification controls. | Notification System (User story 1 must be complete) |
| Other | Support all notification types | Notification types |

### Acceptance Criteria

An admin can create a notification

A notification must have a title, message, and type

An admin can choose the notification type

Notifications are only delivered to users who set their preferences to receiving it (except for emergency alerts)

Users that aren’t admins cannot access notification creation tools

Admin receives clear notification when a notification is sent.

Important dependencies: Admin dashboard, admin permissions, user notification preferences, push-notification service.

# Feature 6

Feature Name: Environmental Data Dashboard

Feature Description: Display real-time data on temperature, air quality, water quality, mosquito-prone areas, and heat zones. Data displayed should be based on user's location and should be in an easy-to-read format.

Feature Owner(s), if known: Users

## User Story 1

As a user, I want to view environmental data based on my location, so that I can understand the environmental conditions and potential hazards in my community.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Build an environmental dashboard that displays temperature, air quality, water quality, mosquito-prone areas, and heat-zone information based on the user's location. All of is the latest available data that is displayed in an easy-to-read format | Backend API, environmental data sources, location services |
| Backend / Business Logic | Develop server-side logic to retrieve environmental information from external APIs and return data relevant to the user's location. Process and organize the retrieved data into a consistent format for the frontend. Handle unavailable or outdated data. | External environmental APIs, location data, frontend requirements |
| Database / Data | Store or cache environmental data retrieved from external sources, including environmental category, geographic location, measurements, hazard levels, and timestamps. Maintain information about data sources and their latest updates | External environmental APIs, backend data processing database system |
| Security / Privacy | Protect external API keys and secure communication between the frontend, backend, and external data sources. Obtain user permission before accessing their location and avoid unnecessarily storing precise location information. | Backend API, location permissions, secure API key management |
| Testing / Verification | Verify that the dashboard displays accurate environmental information based on the user's location. Test data retrieval formatting, location permissions, missing information, API failures, and outdated environmental measurements. | Frontend dashboard, backend API, environmental data sources, test locations |
| Other | Research and integrate reliable environmental data sources for air and water quality, mosquito-prone areas, temperature, and heat zones. Determine data availability, geographic coverage, and update frequency for each category. | Environmental data providers, API documentation, location services |

### Acceptance Criteria

The user can see all environmental data listed in the feature description in an easy-to-read dashboard

User’s location is safely used to evaluate what environmental data should be displayed.

Missing or outdated data is safely and cleanly handled by a clear message such (data not available) or find a way to work around by gaining data from a reliable other source

Data that is displayed is correct and accurate

Important dependencies: environmental APIs

# Feature 7

Feature Name: Resource Library

Feature Description: Allow users to access articles, videos, and links for education, financial tools, health tips, and small business support

Feature Owner(s), if known: users and admins

## User Story 1

As a user, I want to browse and view community resources, so that I can access useful information about education, finances, health, and small business support.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create a resource library page that displays articles, videos, and links. Organize resources by categories involving education, financial tools, health tips, and small business support. Allow users to select a resource to view its details and attached sources | App navigation |
| Backend / Business Logic | Retrieve resources and their information from the database. Support resource retrieval depending on category selected | Resource data model |
| Database / Data | Store the resource title, description, category, type, and link | Database setup |
| Security / Privacy | Users can only view resources and shouldn’t be able to add, edit, or remove library content. | User roles and permissions |
| Testing / Verification | Test that the resources are displayed correctly, each resource type has the appropriate sources attached, links/videos open properly, and categories with insufficient information are handled. | Proper feature and database implementation |
| Other | Resource library should be readable and usable across all devices | Resource Library UI |

### Acceptance Criteria

A user can open the resource library

The library contains resources including media like articles, videos, and links

Resources can be organized into education, financial tools, health tips, and small business support categories

A user can select a resource and access its information or linked content

Resources display a title, description, category, and resource type

Users can’t create, edit, or remove resource library content

The UI is readable and easy to use, communicating when a category has no resources available.

Important dependencies: app navigation, resource database, resource retrieval

## User Story 2

As an admin, I want to add, edit, and remove resources from the resource library, so that residents have access to accurate and useful information.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Provide admins with controls to add, edit, or remove resources. Admins should provide a title, description, category, resource table, and link/content information. | Admin dashboard and admin authentication |
| Backend / Business Logic | Implement functionality for creating, editing, and removing resource library entries. Ensure all required information is present before saving changes. | Proper admin role and resource data model |
| Database / Data | Create, edit, and remove stored resource records based on admin actions | Resource database |
| Security / Privacy | Verify that only admins can access resource library management tools. Users should only be able to view resources. | Authentication and admin permissions |
| Testing / Verification | Test adding, editing, and removing resources as an admin. Confirm changes appear for normal users and users cannot access admin controls. | Admin interface and resource library functionality |
| Other | Provide feedback after an admin makes changes to a resource. | Admin UI |

### Acceptance Criteria

An admin can add a new resource

A resource requires a title, category, resource type, and information needed to access the resource.

An admin can edit a resource

An admin can remove a resource

Changes made by an admin are reflected in the user’s resource library

Users cannot access resource library management controls

Invalid or incomplete resource information is rejected with clear feedback

Admin receives confirmation of when a resource is added, edited, or removed successfully.

Important dependencies: Admin authentication/permissions, admin dashboard, resource library database, resource library user interface.

# Feature 8

Feature Name: Application Navigation

Feature Description: Develop a centralized navigation system that allows users to easily access and switch between the app's features. Users with admin privileges should have access to an Admin Dashboard that provides centralized navigation to all admin features.

Feature Owner(s), if known: Admin and Users

## User Story 1

As an admin, I want to access and manage all administrative features through a centralized dashboard, so that I can efficiently moderate content, manage reports, and oversee the application's functionality.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create a centralized Admin Dashboard that allows administrators to navigate between and access all administrative features. Display a log of recent administrative activities. | Existing Admin features, frontend components, Backend APIs, Admin authentication |
| Backend / Business Logic | Develop server-side logic to retrieve and organize information from existing administrative features. Connect the dashboard to existing Admin APIs and provide summary information such as pending reports and unresolved hazards | Existing backend APis, authentication system |
| Database / Data | Retrieve relevant administrative information from existing database tables. Additional database tables may not be necessary unless administrative activity tracking is implemented. | Existing feature databases, backend APIs, Admin permissions |
| Security / Privacy | Implement role-based access control to ensure only authorized administrators can access the dashboard and its functionality. Protect administrative data and prevent unauthorized users from accessing administrative endpoints. | Authentication system, Admin roles and permissions, backend security |
| Testing / Verification | Verify that administrators can access the dashboard, navigate between administrative features, and view accurate information. Test that regular users cannot provide administrative functionality. Verify that information updates correctly when changes are made through features. | Completed Admin Dashboard, existing administrative features, backend APIs, test accounts |
| Other | Design the dashboard to support additional administrative features as the application expands. Consider implementing summary statistics, recent administrative activity, and nonfictions for reports requiring attention. | Existing administrative features, application navigation system, notification service |

### Acceptance Criteria

A clear easy to use dashboard

All planned admin features are accessible through the dashboard

A log holding latest admin changes is displayed

Only Admin have access to this dashboard

Important dependencies: Admin authorization, Admin features from other user stories

## User Story 2

As a user, I want to navigate between the application's different features, so that I can easily access the information and services I need.

| Component / Concern | Task Description | Dependencies |
| --- | --- | --- |
| Frontend / UI | Create a centralized navigation menu that allows users to switch between application features. Ensure navigation is responsive and accessible on mobile and desktop devices. | Existing application pages, frontend framework, application routing |
| Backend / Business Logic | Implement logic to determine which navigation options and features are available based on the user's authentication status and account permissions. Support navigation to protected features and redirect unauthorized users when necessary. | Authentication system, user account roles, existing feature APIs |
| Database / Data | Retrieve user account information and roles to determine access to restricted features. Reuse the existing user database without creating additional navigation-specific tables unless needed. | User account database, authentication system, role-based access control |
| Security / Privacy | Ensure restricted features are only accessible to authorized users. Hide unavailable navigation options where appropriate and enforce access permissions on the backend to prevent unauthorized access through direct URLs. | Authentication system, backend authorization, user roles and permissions |
| Testing / Verification | Verify that users can navigate between all available features. Test navigation for guests, registered users, and administrators. Confirm that restricted pages are inaccessible to unauthorized users, and that navigation works across different screen sizes. | Completed navigation interface, application pages, authentication system, test user accounts |
| Other | Maintain consistent navigation and page layouts throughout the application. Include clear indicators for the currently selected feature and support future additions to the navigation menu. | Application design guidelines, frontend routing, existing and future application features |

### Acceptance Criteria

Clear and easy to use UI

Consistent design across all app pages

Guests should be able to navigate features such as environmental info and exiting blight reports

Pages that are restricted to users only should be inaccessible unless signed in

Important dependencies: other features to be connected by navigation, frontend framework, authentication system

# Additional Feature Template

Copy the Feature Template as needed for each major project feature. Each user story must begin on a new page and appear on its own page.

Do not force every user story to contain every technical category. Include only the concerns needed to implement and verify that story.

# Final Team Check

☐ Every planned feature is represented.

☐ Each feature is broken into user stories from a user's perspective.

☐ Each user story has concrete engineering tasks.

☐ Acceptance criteria are observable and testable.

☐ Testing/verification work is included rather than deferred until the end.

☐ Important dependencies are identified.

☐ Global setup and infrastructure work is captured separately.

☐ No hour estimates are included.